Software Development Interns Task Plan – Enhanced Task Management System

Project Phase: Feature Expansion, Analytics, Deployment

Duration: Weeks 4–6

Final Submission Date: 25 May, 2026

# Week 4 – Collaborative Features & Real-Time Notifications

Objective: Enable multi-user collaboration and implement a notification system for improved team interaction.

Tasks:

- User Collaboration

  - Update database schema to support owner and sharedWith fields (array of user IDs).

○ Update API endpoints:

■ PUT /tasks/:id/share – Share tasks with other users

■ GET /tasks/shared – Retrieve tasks shared with the user

- Real-Time Notifications

  - Use Socket.IO or similar library to implement notifications.

○ Notify users in real-time when:

■ A task is shared with them

■ A task’s status is updated

○ Create GET /notifications endpoint for past notifications

- Frontend Integration

  - Add “Share Task” button in Task Details component.

○ Display notifications in a pop-up or sidebar.

- Testing & Error Handling

  - Ensure only authorized users can share/edit tasks.

○ Handle invalid sharing attempts gracefully.

Deliverables:

- Real-time notifications working across users.

- Task sharing functionality implemented.

- Updated database schema & API endpoints.

- Code committed & pushed to GitHub.

# Week 5 – Advanced Analytics & Reporting

Objective: Provide data-driven insights into task performance through an analytics dashboard.

Tasks:

- Analytics Dashboard

  - Create dashboard showing:

■ Total tasks (created, completed, pending)

■ Weekly/monthly trends (completed vs. overdue)

■ Status breakdown (pie chart: Pending, In Progress, Completed)

○ Use Chart.js or Recharts for visualizations.

- Backend Enhancements

  - New endpoints:

■ GET /analytics/overview – Summary stats

■ GET /analytics/trends – Weekly/monthly trends

- Frontend Integration

  - Connect dashboard to dynamic backend data.

○ Display charts & graphs with real-time updates.

- Data Optimization

  - Use MongoDB Aggregation Framework for efficient queries.

○ Optimize API responses for faster loading.

Deliverables:

- Fully functional analytics dashboard.

- Backend endpoints delivering analytics data.

- Optimized queries for high performance.

- Code & dashboard screenshots uploaded to GitHub.

# Week 6 – Deployment, Documentation & Final Enhancements

Objective: Prepare for production launch with a polished, well-documented, and fully tested system.

Tasks:

- Deployment

  - Deploy to Render, Vercel, or Heroku.

○ Ensure frontend & backend run on a single live URL.

- Final Enhancements

  - Add dark mode toggle to the frontend.

○ Enable task attachments (images, files).

○ Improve mobile responsiveness.

- Documentation

  - Create a comprehensive README including:

■ Setup instructions (frontend & backend)

■ API documentation with examples

■ Screenshots & feature descriptions

- Testing

  - Perform end-to-end testing.

○ Fix all identified bugs before submission.

Deliverables:

- Fully deployed live project URL.

- README with complete documentation.

- Dark mode & attachments implemented.

- Video walkthrough of the deployed app.

# Evaluation Criteria

- Feature Implementation – Task sharing, notifications, analytics, dark mode, attachments.

- Performance – Optimized backend, responsive frontend, fast API calls.

- Documentation – Clear README, well-structured code.

- Deployment – Smooth live deployment accessible via one link.

# Final Deadline: 25 May, 2026– 11:59 PM PKT

All deliverables must be submitted via GitHub, along with the live URL and video walkthrough.